## Slide 1: AY 19/20 NBS Summer PA Final Engagement
Supervisor: Thiam Hock Tan
Student: Jinyang Deng (U1820375G)

## Slide 2: Project Delivery

## Slide 3: Handover In Progress
Item No | Natasha’s Feedback | Action Item
1 | Issuer’s Profile information is not needed. | Profile attribute removed from <issuer.csv>. <issuer.py> will also no longer collect such information.
2 | Some Issuers do not have an Issuer_ID. | <script 1.py> and <news.py> have been reworked. All Issuers now have an Issuer_ID in <issuers.csv>
3 | Combine Issuer & Borrower into Issuer, Issuer_ID & Borrower_ID into Issuer_ID, Nominal & Nominal_Intl_Bonds into Nominal, | Completed and <processing.py> has been modified.

## Slide 4: Handover In Progress
Item No | Natasha’s Feedback | Action Item
4 | For each security, can we store both the Prev_Rating and Curr_Rating? | Completed and <news.py> has been modified. Once it detects a rating change for any organisation, it will update ratings for all relevant outstanding securities. For each security, if there is a rating change, the Curr_Rating will go into Prev_Rating, and the latest rating will be brought in under Curr_Rating.
5 | Integrate Industry and Prev_Ratings (split by agencies), Curr_Ratings (split by agencies). | Completed and <processing.py> has been modified.

## Slide 5: Handover In Progress
Item No | Natasha’s Feedback | Action Item
6 | Some Tickers are missing, can we reconstruct them? | Demonstrated to Natasha that this is not possible, as even the same [Issuer, Issuer_ID, SPV_Issuer, SPV_Issuer_ID] combination can have different Ticker prefixes.
7 | Logic of if “xxx” in Name, then yyy column will be set to “zzz”. | Demonstrated to Natasha that this logic can be misleading, and how Name can contain conflicting information. Natasha has agreed to look into this issue.

## Slide 6: Handover In Progress
Item No | Natasha’s Feedback | Action Item
8 | 2719 rows are missing Country. | <script 1.py> has been reworked to better capture Country information. This has allowed us to capture Country for 2690 more records. There are still 29 records with missing Country, which are not captured due to website was missing some other information, and that has changed the website’s format. We could, technically, hard-code <script 1.py> to cater to individual scenarios, but this will slow down the code as they will not be executed, yet still evaluated, in all other scenarios (which is ~99.992% of the time).

## Slide 7: Further Proposed Changes
Item No | Proposal | Update
1 | Different stopping mechanism for <news.py> to cater to the different spatial ‘density’ of <news.csv>. | Raised to Natasha, pending her reply. Arranged for a call after 9:30 meeting.
2 | New labelling logic under <issuers.py> | Raised to Natasha, pending her reply. Arranged for a call after 9:30 meeting.